Project Timeline

November 15th Complete Wireframe

November 18th Complete Structure Outline

November 22nd  Product Page Preview

November 25th Complete Fonts and Interactive Elements

November 29th Complete Add Media

December 2nd Complete Page Test

December 6th Product Page Final Delivery